101/2-7, Road 3B, Amata Industrial Park, Long Binh Ward, Bien Hoa City, Dong Nai Province, VietNam

REQUEST FOR PROPOSALS

Long Binh Manufacturing Plant Construction Project

RFP #: 12/2020

To all interested vendors:

Please note the following changes to this Request for Proposal.

1. CBS

The CBS compliant to either the cost accounting structure or the financial structure (centers of cost) is no longer required.

1. LIMITATIONS TO AIR TRANSPORTATION

Vendors can only ship one operation each day, if they choose to the air transportation service. Sub-section 2.5.3, point 1 of the RFP has been modified as follows:

*Transportation by air is allowed for one operation at a time. This includes all the machines that compose such operation. Different operations can thus be shipped only in subsequent days.*

1. CHANGE OF PRODUCTIVITY CURVE

Vendors may opt to crash the on-site erection phase by using more than three teams, while keeping the assignment of 1 unit per erection task. Sub-section 2.5.3, point 2 of the RFP has been modified as follows:

*During the On-Site Erection phase, the number of teams of Vietnamese workers assigned to the erection tasks can be increased from three up to six maximum teams*

A new productivity curve is also provided in Exhibit 4.

Regards,

The Director